CLAVIRA

Fine Jewellery

Project Phase Plan

All Phases — Discussed & Tracked

A single reference for the complete build: every phase of the Clavira storefront, what it delivers, and which are complete to date.

| Prepared | 15 July 2026 |
| --- | --- |
| Overall status | 8 of 16 phases complete · 2 in progress · live on a temporary domain |
| Stack | Laravel 12 · React 19 · Vite · MySQL · Tailwind 4 · Razorpay |
| Repository | C:\xampp2\htdocs\clavira — commit adcedc6 (branch main) |

Contents

# Overview

Clavira is a luxury jewellery e-commerce storefront for the Indian market, engineered to expand to NRI customers without re-architecture. Groundwork (brochure and reference-site analysis, and the stack decision) is complete; the build itself is organised into 16 phases. Phases 1–6, 8 and 9 are done and verified — including a hardened invite-only admin-access system and a branded email pipeline — and the site is live on a temporary Hostinger domain. Phase 7 (content) and Phase 15 (deploy) are partially complete; Phase 11 (engagement) is next. Each phase is discussed and marked below.

| 93 Products | 1,296 Variants | 146 Curated images | 10 Curated edits | 73 IGI certificates |
| --- | --- | --- | --- | --- |

# Phase Register — At a Glance

Status key: ✓ Completed  ·  In progress  ·  Next up  ·  Pending  ·  Needs your input

| # | Phase | Status |
| --- | --- | --- |
| 1 | Foundation & database | ✓ COMPLETED |
| 2 | Catalog data | ✓ COMPLETED |
| 3 | Storefront UI | ✓ COMPLETED |
| 4 | Commerce core & payments | ✓ COMPLETED |
| 5 | Imagery (v1) | ✓ COMPLETED |
| 6 | Version control & deploy | ✓ COMPLETED |
| 7 | Content & brand finalisation | IN PROGRESS |
| 8 | Admin panel + access control + email | ✓ COMPLETED |
| 9 | Customer accounts & wishlist | ✓ COMPLETED |
| 10 | Payments go-live | NEEDS YOUR INPUT |
| 11 | Engagement & conversion | NEXT UP |
| 12 | SEO, performance & PWA | PENDING |
| 13 | NRI activation | PENDING |
| 14 | QA, accessibility & security | PENDING |
| 15 | Deploy to Hostinger | IN PROGRESS |
| 16 | Post-launch | PENDING |

8 of 16 phases complete · 2 in progress.

# Phase-by-Phase Detail

Groundwork (complete): analysed the 61-page brochure and five reference sites (Angara, Hastmilap, Pure Lab Diamonds, IBJA, GJC); selected and confirmed the stack for the existing Hostinger hosting.

| PHASE 1 Foundation & database | ✓ COMPLETED |
| --- | --- |

Established the Laravel 12 + React 19 (Vite) + MySQL + Tailwind 4 stack and a 13-table schema across catalog, commerce and content. The data model is NRI-ready from day one.

- 13 tables grouped as catalog, commerce and content (incl. certificates and gold rates).

- Prices stored in INR with a currency column; international address schema (ISO country + phone code) so NRI expansion needs no re-architecture.

- Single-page-app wiring: Laravel serves the shell, React Router owns all non-API routes.

| PHASE 2 Catalog data | ✓ COMPLETED |
| --- | --- |

Seeded the full catalog from the brochure so the store is populated with real content rather than placeholders.

- 7 categories and 10 curated “Edits” (Bridal, Solitaire, Heritage Kundan, NRI Fusion, Mangalsutra, and more).

- ~93 products with real brochure copy; 1,296 configurator variants (metal × purity × diamond type, with price deltas).

- 73 IGI certificates powering the certificate-verification feature.

| PHASE 3 Storefront UI | ✓ COMPLETED |
| --- | --- |

Built every customer-facing page in an original luxury design system — charcoal / ivory / champagne-gold, serif display type, cinematic motion.

- Home, category listing, product detail with the Angara-style configurator (metal, purity, diamond type, ring size) and live price recalculation.

- Collections & per-Edit pages, Craftsmanship, NRI, Verify Certificate, Cart, Checkout, Order Success, Search, Contact.

- Responsive sweep 360–2560px (incl. 768 / 1024) — zero horizontal overflow on any page; no console errors.

| PHASE 4 Commerce core & payments | ✓ COMPLETED |
| --- | --- |

Delivered the full purchasing flow with a payment architecture built for security and future flexibility.

- Cart, checkout and orders with 3% GST and human-readable order numbers (CLV-2026-000001).

- Razorpay behind a gateway abstraction, with a clearly-labelled demo mode until live keys exist; Stripe/PayPal can be added for NRI without touching checkout.

- Card / UPI data never touches the server; signatures verified server-side (timing-safe HMAC); signed webhook endpoint.

- Verified end-to-end: configurator repricing → cart + GST → checkout → order confirmation.

| PHASE 5 Imagery (v1) | ✓ COMPLETED |
| --- | --- |

Replaced brochure-derived images with a hand-curated set of clean product photography.

- Reviewed 447 source images; excluded everything carrying a competitor watermark, phone number or social-media UI.

- 146 clean, unbranded shots categorised, optimised and set as each product’s primary image (brochure images kept as gallery alternates).

- Placeholder quality — original Clavira photography is still required before launch. Competitor watermarks are never removed.

| PHASE 6 Version control & deploy | ✓ COMPLETED |
| --- | --- |

Brought the project under Git and onto a live server.

- GitHub remote with dev (feature work) and main (deploy) branches; secrets excluded, vendor/build committed for the Composer-free host.

- Live on a temporary Hostinger domain via cron auto-pull deploy scripts. Build log and roadmap documented under docs/.

| PHASE 7 Content & brand finalisation | IN PROGRESS |
| --- | --- |

Turning the working store into a launch-ready one. The parts that need no client input are done; the rest awaits materials.

- Done: policy pages (shipping, returns, exchange, privacy, terms); real Clavira logo and favicon.

- Needs you: original product photography to replace the reference placeholders.

- Needs you: final product list, SKUs and pricing sign-off; legal review of the policy copy.

| PHASE 8 Admin panel, access control & email | ✓ COMPLETED |
| --- | --- |

A secure back-office for staff, with tightly controlled access and a working email pipeline.

- Dashboard, product/variant/image management, orders, enquiries, gold-rate publishing, certificate management.

- Invite-only admin access: an owner allowlist plus a hardened gate (DB flag AND company-domain email); no public path to admin; single-use, expiring set-password invites. Threat-tested.

- Branded, failure-resilient email pipeline (admin invites today; ready for order confirmations and password resets). Verify SMTP with php artisan clavira:mail-test.

| PHASE 9 Customer accounts & wishlist | ✓ COMPLETED |
| --- | --- |

The registered-customer experience.

- Register / login / logout, order history, saved addresses (international-ready).

- Wishlist works for guests and merges into the account on login; heart control on product cards and the product page.

| PHASE 10 Payments go-live | NEEDS YOUR INPUT |
| --- | --- |

Switching real payments on. Waiting on live Razorpay credentials.

- Live Razorpay keys added on the server; enable the live flag.

- Configure the webhook URL and secret in the Razorpay dashboard; run live UPI / card / netbanking tests.

- Refund / cancellation flow; order-confirmation email/SMS.

| PHASE 11 Engagement & conversion | NEXT UP |
| --- | --- |

Features that turn browsers into buyers — especially valuable for high-consideration jewellery. In progress now.

- WhatsApp enquiry button; virtual-consultation / appointment booking.

- Product reviews & ratings (moderated); newsletter capture.

- Custom-design / made-to-order request flow.

| PHASE 12 SEO, performance & PWA | PENDING |
| --- | --- |

Discoverability, speed and an app-like experience.

- Server-rendered meta tags, sitemap and Product structured data.

- Image tuning (srcset / WebP, lazy-loading) and a Lighthouse pass; installable PWA with offline shell.

- Analytics (GA4 / Meta Pixel) with a consent banner.

| PHASE 13 NRI activation | PENDING |
| --- | --- |

Switching on the non-resident-Indian experience. The architecture is already in place from Phase 1.

- Multi-currency display (USD / GBP / AED and more).

- International shipping rates plus duties / customs messaging; country-based tax handling.

| PHASE 14 QA, accessibility & security | PENDING |
| --- | --- |

Hardening the store before it goes live.

- Full cross-browser and responsive QA; accessibility pass (WCAG AA).

- Security review (input validation, rate limiting, headers, payment edge cases).

- Automated tests for cart, checkout and certificate verification.

| PHASE 15 Deploy to Hostinger | IN PROGRESS |
| --- | --- |

Publishing the site. Already live on a temporary domain; the real domain and production secrets remain.

- Done: GitHub remote, vendor/build shipped via git, dev → main → cron auto-pull pipeline, live on a temporary Hostinger domain.

- Needs you: point the real domain; set production secrets in .env (Razorpay keys, SMTP credentials, admin owner allowlist); confirm SSL and the auto-pull cron.

| PHASE 16 Post-launch | PENDING |
| --- | --- |

Keeping the store healthy and improving after launch.

- Uptime and error monitoring; database backups.

- Automated IBJA gold-rate fetch; ongoing iteration driven by analytics and new collections.

# What We Need From You

Three inputs unblock every gated phase. In the meantime, Phases 8 (Admin), 9 (Accounts & Wishlist) and 11 (Engagement) can all proceed.

| Input | Detail | Unlocks |
| --- | --- | --- |
| Original photography & final catalog | Real Clavira product photos, plus confirmed prices & SKUs. | Launch quality (Phase 7) |
| Live Razorpay keys | Key ID, secret & webhook secret — added on the server, never shared in chat. | Real payments (Phase 10) |
| Hosting & domain | Hostinger git remote / SSH and the domain (or a temporary subdomain). | Deployment (Phase 15) |

Suggested order: Phase 8 (Admin) → Phase 9 (Accounts & Wishlist) → Phase 11 (Engagement) can start now; Phases 7, 10 and 15 run in parallel as inputs arrive.